Project Proposal: Super Sales Performance Dashboard

1. Project Description

This project focuses on building an advanced dashboard leveraging the available sales data, including key fields such as (Order Date, Ship Date, Sales, Customer ID, Region, Category), to transform business challenges into growth opportunities. The project addresses three critical challenges: Marketing Efficiency (using the Region field to pinpoint the low-performing South region), Supply Chain Efficiency (using Order Date and Ship Date to resolve the shipping delay issue), and Customer Loyalty (using Customer ID and Sales). Interactive visualizations will be developed to allow management by Category and Sub-Category for boosting Average Order Value (AOV).

2. Members

Abdalrhman Mohamed Khairy Abdullah

4. Objectives

- Supply Chain Optimization: Analyze the difference between Order Date and Ship Date and the Ship Mode to identify the root causes of the 4-day average delay and propose corrective actions.

- Geographical Marketing Optimization: Use the Region field to evaluate Sales performance and strategically redirect the marketing budget away from the weakest areas (e.g., the South region).

- AOV Increase & Product Profitability: Analyze Sales by Category, Sub-Category, and Product Name to focus up-selling efforts on the highest-margin categories (e.g., Technology).

- Customer Segmentation: Utilize Customer ID and Sales to perform a Monetary (RFM) analysis and identify high-value (VIP) customers for tailored retention programs.

- Develop real-time dashboards to support data-driven decision-making.

| Domain | Tool |
| --- | --- |
| Data Analysis | Python (Pandas, Numpy) |
| Data Visualization (Dashboards) | Power BI |
| Documentation | Microsoft Word & Powerpoint |

- Milestones & Deadlines

| Milestone | Description | Deadline |
| --- | --- | --- |
| Data Collection & Cleaning | Consolidate and validate data, ensuring integrity of date columns (Order Date, Ship Date) and metrics (Sales). | 20/10/2025 |
| Data Analysis & KPI Definition | Calculate the Shipping Duration metric and analyze performance aggregated by Region, Category, and Ship Mode. | 30/10/2025 |
| Dashboard Design & Visualization | Build and test the interactive Power BI Dashboard, incorporating visualizations for temporal and geographical performance. | 15/11/2025 |
| Final Report & Presentation | Submit the final report and present recommendations based on geographical performance and shipping efficiency. | 30/11/2025 |

- Project KPIs (Key Performance Indicators)

| Area | KPI Description | Target |
| --- | --- | --- |
| Data Cleaning & Processing | Completeness percentage for Order Date and Ship Date data fields. | 100% |
| Analysis & Insights | Percentage of analytical questions answered regarding Ship Mode and Region performance. | ≥ 90% |
| Visualization & Reporting | Dashboard load time. | < 3 seconds |
| Final Outcomes | Minimum number of actionable, data-driven recommendations (e.g., targeting South ad spend, AOV increase strategy). | ≥ 3 |

8. Expected Outcomes

- Reduced Shipping Time: Identification of carriers and cities contributing to delays, with proposed actions to reduce average shipping time to less than 3 days.

- AOV Improvement: Identification of the most profitable Category and Sub-Category to drive up-selling efforts.

- Intelligent Marketing Management: Clear visibility of Sales performance by Region to enable informed budget allocation and solve the South region problem.

- Effective Loyalty Program: A sorted list of high-value (VIP) customers based on Customer ID and Sales for retention programs.